Parameters for Red Flags

Name of Division-Executive Engineer, PWD, Nilanga, Distt-Latur					DDO code-3705003421

| Sl. | Audit Criteria | Source/Data which were used for analysis | Particulars of Work/ Voucher where red flag noticed | Steps implemented for red flag detection | Parameters required for red flag |
| --- | --- | --- | --- | --- | --- |
| 1 | The PW manual, para 305, provides that savings from one deposit work can be utilized in meeting other works only at the written request of the user department of the deposit works. | BEAMS MIS reports and extracted Cashbook from AMS obtained from division | Construction Of C C Roads Paver Block At Village Bolegaon Sayyad Ankulga Yerol Ghuggi Sangvi TipralAndShivpur Ta ShirurAnantpalDist Latur (Deposit ID 2103/L37/01212) | BEAMS-> MIS ->PWD Works -> PWD Deposit Works Report->Utilisation certificate (in pdf)->Expenditure Details-> RA Bills Detailed and AMS-> Cashbook -> Payment-> Amount and Particulars | If “Remark” in Expenditure Details in utilization certificate is different from Name of works then it is a red flag for Diversion of fund |
| 2 | As per the tender conditions, the survey of the work should be conducted properly before commencement of the work. | BEAMS | Improvement Of Lamjana Nilanga Bhalki Road Sh-244 Km 0/00 To 38/200 Under HAM | Data of PWD works was accessed through BEAMS → MIS → PWD Works → PWD Capital Works Report. After filling in the PWD Division details, the report was exported to Excel. The exported data was then analysed and cross-verified with the Utilization Certificates of the works. | If “Remark” in Expenditure Details include Survey Works and “RA Bills” have Nil payment for other items, then it is a red flag for Wasteful Expenditure on Survey works |
| 3 | Expenditure in excess of 10 percent of AA is required to be get approved from Govt. | BEAMS | Construction Of New Sub Divisional Office Building At Deoni, Dist. Latur | Data of PWD works was accessed through BEAMS → MIS → PWD Works → PWD Capital Works Report. After filling in the PWD Division details and selecting Show Report, individual works were analysed by clicking on the Budgeted Item Number. The expenditure was then verified with reference to the contract cost to ascertain whether it was within the contract limit or in excess of the contract cost. | If “Up-to-date expenditure” in Utilisation certificate is more than the AA Amount by 10 per cent, then there is red flag for Excess Expenditure without approval |
| 4 | Adequate planning should be ensured while awarding work orders for maintenance works | BEAMS and Agreement Register | - Improvement , Widening to SH-240 Nilanga Ansarwada Sonkhed Sawari NH-752K Tagarkheda Halshi to MDR-42 Road MDR-44 Km.10/00 to 22/00 Tq. Nilanga (Budget Item no. 2307/0580/00204) - Improvement , Widening to SH-240 Nilanga Ansarwada Sonkhed Sawari NH-752 K Tagarkheda Halsi to MDR-42 Road MDR-44 Km.19/500 to 28/500 Tq.Nilanga Dist.Latur (Budget Item no. 2312/0303/01842) | Data of PWD works was accessed through BEAMS → MIS → PWD Works → PWD Capital Works Report. After filling in the PWD Division details, the report was exported to Excel. The exported data was then analyzed by applying filters on the Name of the Work, and works of similar nature—such as those having the same MDR number, SH number, NH number, and chainage—were mapped for verification. | In BEAMS- MIS- PWD Works- PWD Capital Works Report – Name of work- with MDR/SH- same km length e.g. 01/00 km to 05/00 km was found matched in Annual Maintenance works in BEAMS MIS reports or in Agreement Register then there is red flag for overlapping of work or avoidable expenditure on maintenance during DLP |
| 5 | Work should be completed within the stipulated period | BEAMS | Improvement And Construction Road Sh-240 Nitur Shirol Helamb To Sh-238 Road (Mdr-43) Km 0/000 To 17/500 And 0/00 To 9/00 And 14/00 To 15/500 Tq.Nilanga Dist.Latur (Crif-Mah-2022-23/58 Date 29/03/2023) | Data of PWD works was accessed through BEAMS → MIS → PWD Works → PWD Capital Works Report. After entering the PWD Division details and selecting Show Report, individual works—were analyzed by clicking on the Budgeted Item Number. The expenditure, completion period and Date in Expenditure details | If Stipulated Date of completion is less than the Present Date, then it is red flag for delay in completion of work |
| 6 | All the procurement costing up to 10 lakh must be awarded through comparative rate list. Further, procurement costing above 10 lakh should be awarded based through e-tendering procedure. | Agreement Register received from the Department | B1/66 to 70 of 2025-26 | The Agreement Register received from the Department was examined, and works of the same scope executed by the same contractor in the same year, each valued below ₹10 lakh, were analysed to find cases of splitting of works | If in Agreement Register, there are similar work with same road number and kms in continuation are awarded to same contractor in same year, then there is red flag for splitting of work |
| 7 | MPW Manual and PWD instructions provided for recovery of centage charges at the rate of five per cent of the estimated cost of deposit works | BEAMS | Construction Of Sabhagruh For Swami Mandir At Darewadi Tq Deoni Roads Drinking Water Electrification And Beautification Of The Area. (Deposit Work ID-2312/ZD37/01354) | Data of PWD works was accessed through BEAMS → MIS → PWD Works → PWD Deposit Works Report. After entering the PWD Division details and selecting Show Report> the Utilization Certificate option was clicked, followed by>Print button>. Once the UC opened, the Centage Charge was checked in the expenditure details side of the works. | If “Centage Amount” column in Expenditure Details in Utilisation Certificate for Deposit works in BEAMS MIS show Nil amount, and “Bill Amount” shows some amount, then it is a red flag for Non-recovery of centage charges |
| 8 | Unspent deposits after completion of work should be returned to the user department | BEAMS | - Deposit Work ID : 1909/L37/01179 - Deposit Work ID : 2403/N37/01491 - Deposit Work ID : 2501/J37/01523 | Data of PWD works was accessed through BEAMS → MIS → PWD Works → PWD Deposit Works Report. After entering the PWD Division details and selecting Show Report> the Utilization Certificate option was clicked, followed by the >Print button. Once the UC opened, the >“Balance amount with the DDO with no expenditure found” was analyzed. | If there “Balance Amount of Rupees with DDO” in utilization certificate is greater than ₹ 100000 and “Remark” column contains “Work Completed” then it is a red flag for unspent balance not returned to user department |